|  |
| --- |
| Sprint 3 |
| Code dashboard frontend |
| Code login/create account page frontend |
| Begin pulling data and populating containers backend |
| Code user account functionality backend |
| Consult with client |
| Sprint Retrospective Meeting |
| Update burndown chart |
| Sprint Planning Meeting |
| Sprint 4 |
| Begin coding portfolio page frontend |
| Start pushing data into dashboard page backend |
| Consult with client |
| Sprint Retrospective Meeting |
| Update burndown chart |
| Sprint Planning Meeting |
| Sprint 5 |
| Begin coding market page frontend |
| Start pushing data portfolio page backend |
| Consult with client |
| Sprint Retrospective Meeting |
| Update burndown chart |
| Sprint Planning Meeting |
|  |

|  |
| --- |
| Sprint 6 |
| Code the buy/sell pages front end |
| Code the open trading account page frontend |
| Consult with client |
| Sprint Retrospective Meeting |
| Update burndown chart |
| Sprint Planning Meeting |
| Sprint 7 |
| Code the settings page frontend |
| Code the leaderboard page front end |
| Consult with client |
| Sprint Retrospective Meeting |
| Update burndown chart |
| Sprint Planning Meeting |
| Sprint 8 |
| Code frontend login/create account page for tablet |
| Code frontend dashboard for tablet |
| Consult with client |
| Sprint Retrospective Meeting |
| Update burndown chart |
| Sprint Planning Meeting |
| Sprint 9 |
| Code frontend portfolio page for tablet |
| Code frontend market page for tablet |
| Consult with client |
| Sprint Retrospective Meeting |
| Update burndown chart |
| Sprint Planning Meeting |
| Sprint 10 |
| Code frontend buy/sell pages for tablet |
| Code frontend open trading account page for tablet |
| Code settings page for tablet frontend |
| Consult with client |
| Sprint Retrospective Meeting |
| Update burndown chart |
| Sprint Planning Meeting |